IMS

Inventory Management System

Product Requirements Document (PRD)

Multi-Tenant SaaS Platform  |  Java Spring Boot  |  PostgreSQL  |  Redis  |  Docker

| Version | Author | Date |
| --- | --- | --- |
| v1.0 – Initial PRD | Java Backend Engineer | 22 March 2026 |

| Pharmacy | Supermarket | Warehouse | Retail |
| --- | --- | --- | --- |

# 1. Project Overview

The Inventory Management System (IMS) is a production-grade, multi-tenant SaaS platform built to serve pharmacies, supermarkets, warehouses, and retail businesses. It provides a unified backend engine with domain-specific extensions per business type, while enforcing strict data isolation and role-based access control.

## 1.1 Problem Statement

Small to medium businesses managing physical inventory currently rely on spreadsheets, disconnected tools, or expensive enterprise software. IMS bridges this gap with a scalable, affordable SaaS platform that grows with the business.

## 1.2 Core Goals

- Multi-tenant: one platform serving many independent businesses with full data isolation

- Domain-driven: pharmacy, supermarket, warehouse, and retail each have unique flows

- RBAC: granular access control across platform and tenant levels

- Production-ready: Docker-containerized, Redis-cached, horizontally scalable

- Deliver MVP in 1 week using phased agent-driven development

## 1.3 Business Types Supported

| Business Type | Key Differentiator | Priority |
| --- | --- | --- |
| Pharmacy | Expiry tracking, batch numbers, medicine rules, GST | Phase 1 |
| Supermarket | Barcode scanning, fast billing, discount engine | Phase 2 |
| Warehouse | Storage locations, bulk ops, transfer orders | Phase 2 |
| Retail | POS-style billing, customer loyalty, returns | Phase 3 |

# 2. System Architecture

IMS follows a layered architecture with clear separation between platform-level control and tenant-level operations. The system is built for horizontal scaling with stateless services backed by Redis for caching and session management.

## 2.1 High-Level Architecture

┌─────────────────────────────────────────────────────────────────┐ │ CLIENT LAYER │ │ Flutter Web/Mobile App ¦ REST API Consumers │ └──────────────────────────────┬──────────────────────────────────┘ │ HTTPS ┌──────────────────────────────▼──────────────────────────────────┐ │ NGINX / API GATEWAY │ │ Rate Limiting ¦ SSL Termination ¦ Routing │ └───────────┬──────────────────────────────────────┬──────────────┘ │ │ ┌───────────▼──────────────┐ ┌─────────────▼──────────────┐ │ /api/platform/* │ │ /api/tenant/* │ │ Platform Admin APIs │ │ Business APIs │ │ Spring Boot Service │ │ Spring Boot Service │ └───────────┬──────────────┘ └─────────────┬──────────────┘ │ │ ┌───────────▼──────────────────────────────────────▼──────────────┐ │ SHARED SERVICES LAYER │ │ JWT Auth ¦ Tenant Resolver ¦ RBAC Filter ¦ Audit Log │ └─────────────────────────┬────────────────────────────────────────┘ │ ┌─────────────────────────▼────────────────────────────────────────┐ │ DATA LAYER │ │ PostgreSQL (Primary DB) ¦ Redis / Valkey (Cache + Sessions) │ └──────────────────────────────────────────────────────────────────┘

## 2.2 Multi-Tenant Data Architecture

IMS uses a Shared Database approach — one PostgreSQL instance with tenant_id in every table. This keeps infrastructure cost low while maintaining logical isolation.

Shared Database Pattern: ┌─────────────────────────────────────────────┐ │ PostgreSQL Database │ │ │ │ products │ │ ┌─────────────────────────────────────┐ │ │ │ id ¦ tenant_id ¦ name ¦ price ¦ stock│ │ │ │ 1 ¦ 1001 ¦ Med A¦ 120.0 ¦ 50 │ │ │ │ 2 ¦ 1001 ¦ Med B¦ 80.0 ¦ 30 │ │ │ │ 3 ¦ 1002 ¦ Rice ¦ 60.0 ¦ 200 │ │ ← Tenant 1002 data │ └─────────────────────────────────────┘ │ │ │ │ ALL queries: WHERE tenant_id = ? │ └─────────────────────────────────────────────┘ Tenant Identification (JWT – most secure): { "user_id": 10, "tenant_id": 1001, ← extracted here, NEVER from request params "role": "MANAGER", "scope": "TENANT" }

## 2.3 Domain Layer Architecture

┌──────────────────────────────────────────────────────────┐ │ INVENTORY CORE (Shared) │ │ Product CRUD ¦ Stock In/Out ¦ Orders ¦ Billing ¦ Reports│ └────────────┬───────────┬────────────┬────────────────────┘ │ │ │ ┌────────────▼──┐ ┌─────▼──────┐ ┌─▼────────────────┐ │ PHARMACY EXT │ │ SUPERMARKET│ │ WAREHOUSE EXT │ │ expiry_date │ │ barcode │ │ storage_location │ │ batch_number │ │ discounts │ │ bulk_ops │ │ medicine_rules│ │ fast_bill │ │ transfer_orders │ └───────────────┘ └────────────┘ └──────────────────┘

## 2.4 Caching Architecture (Redis / Valkey)

Cache Strategy per Resource: ┌──────────────────────────────────────────────────────────┐ │ Redis / Valkey Cache │ │ │ │ KEY │ TTL │ USE CASE │ │ ─────────────────────────────┼────────┼─────────────────│ │ jwt:blacklist:{token_hash} │ 24h │ Logout/revoke │ │ tenant:{tenant_id}:config │ 1h │ Tenant settings │ │ product:{tenant_id}:list │ 15min │ Product catalog │ │ stock:{tenant_id}:{prod_id} │ 5min │ Live stock qty │ │ report:{tenant_id}:daily │ 30min │ Dashboard stats │ │ rate:{ip}:api │ 1min │ Rate limiting │ │ session:{user_id} │ 8h │ User session │ └──────────────────────────────────────────────────────────┘ Cache Invalidation: Event-driven via Spring ApplicationEvents e.g., StockUpdatedEvent → evict stock cache for that tenant+product

# 3. Role-Based Access Control (RBAC)

## 3.1 RBAC Matrix

| Module / Action | Root | Plat Admin | Tenant Admin | Manager | Staff |
| --- | --- | --- | --- | --- | --- |
| Tenant CRUD | ✔ | ✔ | ✘ | ✘ | ✘ |
| User Management | ✔ | ✔ | ✔ | ✘ | ✘ |
| Product CRUD | ✔ | ✔ | ✔ | ✔ | ✘ |
| Stock Adjustments | ✔ | ✔ | ✔ | ✔ | ✔ |
| Sales Orders | ✔ | ✔ | ✔ | ✔ | ✔ |
| Purchase Orders | ✔ | ✔ | ✔ | ✔ | ✘ |
| Billing / Invoices | ✔ | ✔ | ✔ | ✔ | ✔ |
| Reports & Analytics | ✔ | ✔ | ✔ | ✔ | ✘ |
| System Config | ✔ | ✘ | ✘ | ✘ | ✘ |
| Subscription Plans | ✔ | ✔ | ✘ | ✘ | ✘ |

## 3.2 JWT Token Structure

Platform Token: { "user_id": 1, "role": "ROOT", "scope": "PLATFORM", "iat": 1709000000, "exp": 1709086400 } Tenant Token: { "user_id": 10, "tenant_id": 1001, "role": "MANAGER", "scope": "TENANT", "business_type": "PHARMACY", "iat": 1709000000, "exp": 1709086400 } Security Rules (Non-Negotiable): ✔ Always extract tenant_id from JWT — NEVER from query params or body ✔ All queries MUST include WHERE tenant_id = :tenantId ✔ RBAC annotation on every controller method ✔ JWT blacklist in Redis on logout

# 4. Database Design

## 4.1 Core Tables

-- TENANTS CREATE TABLE tenants ( id BIGSERIAL PRIMARY KEY, name VARCHAR(255) NOT NULL, domain VARCHAR(255) UNIQUE, business_type VARCHAR(50) NOT NULL, -- PHARMACY¦SUPERMARKET¦WAREHOUSE¦RETAIL plan VARCHAR(50) DEFAULT 'FREE', status VARCHAR(20) DEFAULT 'ACTIVE', created_at TIMESTAMP DEFAULT NOW() ); -- USERS CREATE TABLE users ( id BIGSERIAL PRIMARY KEY, tenant_id BIGINT REFERENCES tenants(id), name VARCHAR(255) NOT NULL, email VARCHAR(255) UNIQUE NOT NULL, password_hash VARCHAR(255) NOT NULL, role VARCHAR(50) NOT NULL, is_active BOOLEAN DEFAULT TRUE, created_at TIMESTAMP DEFAULT NOW() ); -- PRODUCTS (core) CREATE TABLE products ( id BIGSERIAL PRIMARY KEY, tenant_id BIGINT NOT NULL REFERENCES tenants(id), name VARCHAR(255) NOT NULL, sku VARCHAR(100), barcode VARCHAR(100), category_id BIGINT, unit VARCHAR(50), purchase_price DECIMAL(10,2), sale_price DECIMAL(10,2) NOT NULL, stock INTEGER DEFAULT 0, reorder_level INTEGER DEFAULT 10, is_active BOOLEAN DEFAULT TRUE, created_at TIMESTAMP DEFAULT NOW() ); CREATE INDEX idx_products_tenant ON products(tenant_id); -- PHARMACY EXTENSION CREATE TABLE pharmacy_products ( product_id BIGINT PRIMARY KEY REFERENCES products(id), batch_number VARCHAR(100), expiry_date DATE NOT NULL, manufacturer VARCHAR(255), hsn_code VARCHAR(50) ); -- WAREHOUSE EXTENSION CREATE TABLE warehouse_products ( product_id BIGINT PRIMARY KEY REFERENCES products(id), storage_location VARCHAR(100), zone VARCHAR(50), rack VARCHAR(50) ); -- ORDERS CREATE TABLE orders ( id BIGSERIAL PRIMARY KEY, tenant_id BIGINT NOT NULL REFERENCES tenants(id), type VARCHAR(20) NOT NULL, -- PURCHASE¦SALE status VARCHAR(30) DEFAULT 'PENDING', customer_id BIGINT, supplier_id BIGINT, total_amount DECIMAL(12,2), tax_amount DECIMAL(12,2), discount DECIMAL(12,2), notes TEXT, created_by BIGINT REFERENCES users(id), created_at TIMESTAMP DEFAULT NOW() ); CREATE INDEX idx_orders_tenant ON orders(tenant_id); -- ORDER ITEMS CREATE TABLE order_items ( id BIGSERIAL PRIMARY KEY, order_id BIGINT REFERENCES orders(id), product_id BIGINT REFERENCES products(id), quantity INTEGER NOT NULL, unit_price DECIMAL(10,2) NOT NULL, discount DECIMAL(10,2) DEFAULT 0, total DECIMAL(10,2) ); -- STOCK MOVEMENTS (Audit Trail) CREATE TABLE stock_movements ( id BIGSERIAL PRIMARY KEY, tenant_id BIGINT NOT NULL, product_id BIGINT NOT NULL REFERENCES products(id), movement_type VARCHAR(30) NOT NULL, -- IN¦OUT¦ADJUSTMENT¦TRANSFER quantity INTEGER NOT NULL, reference_id BIGINT, reference_type VARCHAR(30), notes TEXT, created_by BIGINT REFERENCES users(id), created_at TIMESTAMP DEFAULT NOW() );

# 5. API Design

## 5.1 API Endpoint Map

| Method | Endpoint | Role Required | Description |
| --- | --- | --- | --- |
| — | AUTH | Public | — |
| POST | /api/auth/login | PUBLIC | Login, get JWT |
| POST | /api/auth/logout | ANY | Blacklist JWT in Redis |
| POST | /api/auth/refresh | ANY | Refresh access token |
| — | PLATFORM ADMIN | ROOT / P.ADMIN | — |
| GET | /api/platform/tenants | ROOT, PLATFORM_ADMIN | List all tenants |
| POST | /api/platform/tenants | ROOT, PLATFORM_ADMIN | Create tenant |
| PATCH | /api/platform/tenants/{id} | ROOT | Update tenant plan/status |
| DELETE | /api/platform/tenants/{id} | ROOT | Deactivate tenant |
| GET | /api/platform/stats | ROOT | Platform metrics |
| — | PRODUCTS | Tenant Scoped | — |
| GET | /api/tenant/products | ADMIN, MANAGER, STAFF | List products (paginated) |
| POST | /api/tenant/products | ADMIN, MANAGER | Create product |
| GET | /api/tenant/products/{id} | ALL TENANT | Get product detail |
| PUT | /api/tenant/products/{id} | ADMIN, MANAGER | Update product |
| DELETE | /api/tenant/products/{id} | ADMIN | Soft delete product |
| GET | /api/tenant/products/low-stock | ADMIN, MANAGER | Items below reorder |
| GET | /api/tenant/products/expiring | ADMIN, MANAGER | Pharmacy: expiring soon |
| — | ORDERS & BILLING | Tenant Scoped | — |
| GET | /api/tenant/orders | ALL TENANT | List orders |
| POST | /api/tenant/orders/purchase | ADMIN, MANAGER | Create purchase order |
| POST | /api/tenant/orders/sale | ADMIN, MANAGER, STAFF | Create sales order |
| PATCH | /api/tenant/orders/{id}/status | ADMIN, MANAGER | Update order status |
| POST | /api/tenant/invoices | ADMIN, MANAGER, STAFF | Generate invoice |
| GET | /api/tenant/invoices/{id}/pdf | ALL TENANT | Download invoice PDF |
| — | REPORTS | ADMIN, MANAGER | — |
| GET | /api/tenant/reports/dashboard | ADMIN, MANAGER | KPI summary |
| GET | /api/tenant/reports/stock | ADMIN, MANAGER | Stock status report |
| GET | /api/tenant/reports/sales | ADMIN, MANAGER | Sales analytics |
| GET | /api/tenant/reports/profit-loss | ADMIN | P&L report |

# 6. Docker & Infrastructure

## 6.1 docker-compose.yml (Full Stack)

version: '3.9' services: # ── PostgreSQL Database ── postgres: image: postgres:16-alpine container_name: ims_postgres environment: POSTGRES_DB: ims_db POSTGRES_USER: ims_user POSTGRES_PASSWORD: ${DB_PASSWORD} volumes: - postgres_data:/var/lib/postgresql/data - ./db/init.sql:/docker-entrypoint-initdb.d/init.sql ports: - "5432:5432" healthcheck: test: ["CMD-SHELL", "pg_isready -U ims_user -d ims_db"] interval: 10s timeout: 5s retries: 5 # ── Valkey (Redis-compatible) ── valkey: image: valkey/valkey:7.2-alpine container_name: ims_valkey command: valkey-server --requirepass ${REDIS_PASSWORD} --save 60 1 --loglevel warning volumes: - valkey_data:/data ports: - "6379:6379" healthcheck: test: ["CMD", "valkey-cli", "--pass", "${REDIS_PASSWORD}", "ping"] interval: 10s timeout: 5s retries: 3 # ── Spring Boot Backend ── backend: build: context: ./backend dockerfile: Dockerfile container_name: ims_backend environment: SPRING_DATASOURCE_URL: jdbc:postgresql://postgres:5432/ims_db SPRING_DATASOURCE_USERNAME: ims_user SPRING_DATASOURCE_PASSWORD: ${DB_PASSWORD} SPRING_REDIS_HOST: valkey SPRING_REDIS_PORT: 6379 SPRING_REDIS_PASSWORD: ${REDIS_PASSWORD} JWT_SECRET: ${JWT_SECRET} APP_ENV: production ports: - "8080:8080" depends_on: postgres: condition: service_healthy valkey: condition: service_healthy restart: unless-stopped # ── Nginx Reverse Proxy ── nginx: image: nginx:alpine container_name: ims_nginx volumes: - ./nginx/nginx.conf:/etc/nginx/nginx.conf:ro ports: - "80:80" - "443:443" depends_on: - backend volumes: postgres_data: valkey_data:

## 6.2 Backend Dockerfile (Spring Boot)

# Multi-stage build FROM maven:3.9-eclipse-temurin-21 AS builder WORKDIR /app COPY pom.xml . RUN mvn dependency:go-offline -q COPY src ./src RUN mvn package -DskipTests -q FROM eclipse-temurin:21-jre-alpine WORKDIR /app RUN addgroup -S ims && adduser -S ims -G ims COPY --from=builder /app/target/*.jar app.jar USER ims EXPOSE 8080 ENTRYPOINT ["java", "-jar", "-Xmx512m", "-Xms256m", "app.jar"]

## 6.3 Environment Variables (.env)

# Database DB_PASSWORD=your_strong_db_password # Redis / Valkey REDIS_PASSWORD=your_strong_redis_password # JWT JWT_SECRET=your_256bit_secret_here JWT_EXPIRY_SECONDS=86400 # App APP_ENV=production APP_PORT=8080

## 6.4 Spring Boot application.yml

spring: datasource: url: ${SPRING_DATASOURCE_URL} username: ${SPRING_DATASOURCE_USERNAME} password: ${SPRING_DATASOURCE_PASSWORD} hikari: maximum-pool-size: 20 minimum-idle: 5 jpa: hibernate: ddl-auto: validate show-sql: false flyway: enabled: true locations: classpath:db/migration data: redis: host: ${SPRING_REDIS_HOST:localhost} port: ${SPRING_REDIS_PORT:6379} password: ${SPRING_REDIS_PASSWORD} timeout: 3000ms lettuce: pool: max-active: 10 max-idle: 5 app: jwt: secret: ${JWT_SECRET} expiry-seconds: ${JWT_EXPIRY_SECONDS:86400} cache: product-ttl-minutes: 15 stock-ttl-minutes: 5 report-ttl-minutes: 30

# 7. Project Structure

## 7.1 Backend Package Structure

ims-backend/ ├── src/main/java/com/ims/ │ ├── ImsApplication.java │ ├── config/ │ │ ├── SecurityConfig.java ← JWT filters, CORS │ │ ├── RedisConfig.java ← Cache manager, TTL │ │ └── JpaConfig.java │ ├── platform/ ← /api/platform/* │ │ ├── controller/ │ │ │ └── TenantController.java │ │ ├── service/ │ │ │ └── TenantService.java │ │ └── repository/ │ │ └── TenantRepository.java │ ├── tenant/ ← /api/tenant/* │ │ ├── controller/ │ │ │ ├── ProductController.java │ │ │ ├── OrderController.java │ │ │ ├── StockController.java │ │ │ └── ReportController.java │ │ ├── service/ │ │ │ ├── ProductService.java │ │ │ ├── OrderService.java │ │ │ └── StockService.java │ │ ├── repository/ │ │ │ └── ProductRepository.java │ │ └── domain/ ← Business type extensions │ │ ├── pharmacy/ │ │ │ ├── PharmacyProduct.java │ │ │ └── ExpiryAlertService.java │ │ ├── warehouse/ │ │ │ └── WarehouseProduct.java │ │ └── supermarket/ │ │ └── BarcodeService.java │ ├── shared/ │ │ ├── auth/ │ │ │ ├── JwtUtil.java │ │ │ ├── JwtFilter.java │ │ │ └── TenantContext.java ← ThreadLocal tenant_id holder │ │ ├── rbac/ │ │ │ └── RbacAspect.java ← AOP-based permission checks │ │ ├── cache/ │ │ │ └── CacheService.java │ │ └── audit/ │ │ └── AuditLogService.java │ └── model/ ← JPA entities │ ├── Tenant.java │ ├── User.java │ ├── Product.java │ └── Order.java ├── src/main/resources/ │ ├── application.yml │ └── db/migration/ ← Flyway SQL migrations │ ├── V1__create_core_tables.sql │ ├── V2__pharmacy_extension.sql │ └── V3__warehouse_extension.sql ├── Dockerfile └── pom.xml

# 8. One-Week Development Plan (Agent-Driven)

Agent Strategy Each phase is a standalone agent task. Your agent receives the spec, writes the code, and you review. This document IS your agent instruction set — copy-paste each phase task into your agent.

## DAY 1 — Foundation & Scaffolding

| Time | Task | Output |
| --- | --- | --- |
| AM (0-4h) | AGENT TASK 1: Generate Spring Boot project. Add dependencies: spring-web, spring-data-jpa, spring-security, redis, flyway, lombok, jjwt, postgresql. Create pom.xml and package structure as in Section 7. | pom.xml + structure |
| AM (0-4h) | AGENT TASK 2: Write docker-compose.yml + Dockerfile + .env template from Section 6 exactly. Run docker compose up -d. Verify all containers healthy. | Docker stack running |
| PM (4-8h) | AGENT TASK 3: Write Flyway migration V1__create_core_tables.sql with all tables from Section 4. Run migrations. Confirm schema in psql. | DB schema live |
| PM (4-8h) | AGENT TASK 4: Implement JWT authentication: JwtUtil.java, JwtFilter.java, TenantContext ThreadLocal, SecurityConfig. POST /api/auth/login returns signed JWT. | Auth working |

## DAY 2 — Tenant & User Management

| Time | Task | Output |
| --- | --- | --- |
| AM | AGENT TASK 5: Build Tenant CRUD. TenantController, TenantService, TenantRepository. Routes: GET/POST /api/platform/tenants. Root + PlatformAdmin only. Return paginated list. | Tenant APIs |
| AM | AGENT TASK 6: Build User management inside a tenant. POST /api/tenant/users (Admin only), GET list, PATCH role. All queries filter by tenant_id from JWT. | User APIs |
| PM | AGENT TASK 7: Implement Redis cache for tenant config. On every /api/tenant/* request, cache tenant object in Redis key tenant:{tenant_id}:config with 1h TTL. Add CacheService. | Redis caching live |
| PM | AGENT TASK 8: Write RBAC AOP aspect. @RequiresRole({"ADMIN","MANAGER"}) annotation. RbacAspect reads role from SecurityContext, throws 403 if not allowed. | RBAC enforcement |

## DAY 3 — Product & Stock Core

| Time | Task | Output |
| --- | --- | --- |
| AM | AGENT TASK 9: Build Product CRUD with full tenant isolation. All 7 product endpoints from Section 5. Use @Cacheable on GET list with key product:{tenantId}:list TTL 15min. | Product APIs + cache |
| AM | AGENT TASK 10: Build Pharmacy Extension. Flyway V2__pharmacy_extension.sql. PharmacyProduct entity. GET /api/tenant/products/expiring returns items where expiry_date < NOW() + 30 days. | Pharmacy domain |
| PM | AGENT TASK 11: Build Stock Management. Stock In/Out endpoints. Every stock change writes to stock_movements table. Evict Redis cache on stock update. Reorder alert logic. | Stock tracking |
| PM | AGENT TASK 12: Build Warehouse Extension. Flyway V3. WarehouseProduct entity with location, zone, rack. Transfer order logic between warehouses. | Warehouse domain |

## DAY 4 — Orders & Billing

| Time | Task | Output |
| --- | --- | --- |
| AM | AGENT TASK 13: Build Purchase Order flow. POST /api/tenant/orders/purchase creates order + items. On receive, stock increases and stock_movement is logged. | Purchase orders |
| AM | AGENT TASK 14: Build Sales Order flow. POST /api/tenant/orders/sale creates order, decrements stock atomically (use @Transactional), logs movement, generates invoice number. | Sales orders |
| PM | AGENT TASK 15: Invoice generation. POST /api/tenant/invoices from an order. Generate PDF using iText or JasperReports. Store in temp dir. GET /invoices/{id}/pdf streams file. | Invoice PDF |
| PM | AGENT TASK 16: Supplier & Customer management. Basic CRUD for suppliers (linked to purchase orders) and customers (linked to sales orders). Both scoped by tenant_id. | Supplier/Customer |

## DAY 5 — Reports & Analytics

| Time | Task | Output |
| --- | --- | --- |
| AM | AGENT TASK 17: Dashboard KPI endpoint. GET /api/tenant/reports/dashboard returns: total_products, low_stock_count, today_sales, today_purchases, expiring_soon (pharmacy). Cache in Redis 30min. | Dashboard API |
| AM | AGENT TASK 18: Stock report. GET /api/tenant/reports/stock?filter=low¦all¦expiring. Paginated. Optional date range param. Response: product list with current stock, reorder level, status. | Stock report API |
| PM | AGENT TASK 19: Sales analytics. GET /api/tenant/reports/sales?from=&to=. Return daily sales totals, top 10 products, total revenue. Use native JPQL aggregate queries. | Sales analytics API |
| PM | AGENT TASK 20: Audit log endpoint. GET /api/tenant/audit?page=&size=. Return stock_movements with user info joined. Admin only. Cached 5min in Redis. | Audit API |

## DAY 6 — Testing, Security Hardening & Rate Limiting

| Time | Task | Output |
| --- | --- | --- |
| AM | AGENT TASK 21: Write integration tests for all auth + tenant isolation. Use @SpringBootTest + Testcontainers (postgres + redis). Test: tenant A cannot access tenant B's products. | Security tests |
| AM | AGENT TASK 22: Implement Redis rate limiting. Bucket4j or manual counter: 100 req/min per IP for public endpoints, 500/min for authenticated. Store in Redis. | Rate limiting |
| PM | AGENT TASK 23: Input validation. Add @Valid + @NotNull on all DTOs. GlobalExceptionHandler: handle ConstraintViolation, EntityNotFound, AccessDenied — return structured JSON errors. | Validation + errors |
| PM | AGENT TASK 24: API documentation. Add springdoc-openapi dependency. Annotate all controllers. Verify /swagger-ui.html renders all endpoints with auth. | Swagger docs |

## DAY 7 — Final Integration, Cleanup & Deployment

| Time | Task | Output |
| --- | --- | --- |
| AM | AGENT TASK 25: End-to-end smoke test: create tenant → create user → login → CRUD products → create sale order → verify stock decremented → fetch report. All as one Postman collection. | E2E test passing |
| AM | AGENT TASK 26: Docker production config. Add HEALTHCHECK to Dockerfile. Set JVM memory flags. Add nginx.conf with upstream backend, rate limit headers, gzip compression. | Production Docker |
| PM | AGENT TASK 27: Write README.md with: setup instructions, env var reference, API quick-start, Docker commands, architecture overview. Add Postman collection JSON. | README + Postman |
| PM | BUFFER — Fix blockers, polish error messages, clean up logs, tag v1.0.0. | v1.0.0 tagged |

# 9. MVP Feature Checklist

| Feature | Phase | Status |
| --- | --- | --- |
| Multi-tenant architecture with JWT isolation | Phase 1 | MVP |
| Tenant CRUD (Platform Admin) | Phase 1 | MVP |
| User management with RBAC | Phase 1 | MVP |
| Product CRUD + Categories | Phase 1 | MVP |
| Stock In/Out tracking + movements log | Phase 1 | MVP |
| Purchase Order flow | Phase 1 | MVP |
| Sales Order flow | Phase 1 | MVP |
| Invoice PDF generation | Phase 1 | MVP |
| Pharmacy: expiry tracking + batch numbers | Phase 1 | MVP |
| Warehouse: location mapping + bulk ops | Phase 2 | v1.1 |
| Supermarket: barcode + fast billing | Phase 2 | v1.1 |
| Dashboard KPI report | Phase 1 | MVP |
| Sales analytics report | Phase 2 | MVP |
| Redis caching (products, stock, reports) | Phase 1 | MVP |
| JWT blacklist on logout | Phase 1 | MVP |
| Rate limiting (Redis Bucket) | Phase 1 | MVP |
| Audit log for all stock changes | Phase 1 | MVP |
| Swagger / OpenAPI docs | Phase 1 | MVP |
| Docker Compose full stack | Phase 1 | MVP |
| Subscription/plan management | Phase 3 | v1.2 |
| Multichannel integrations (Shopify etc) | Phase 3 | v1.2 |
| Customer portal | Phase 3 | v1.2 |

# 10. Technology Stack

| Layer | Technology | Purpose |
| --- | --- | --- |
| Backend | Java 21 + Spring Boot 3.x | Core application framework, REST APIs |
| Database | PostgreSQL 16 | Primary relational store, multi-tenant data |
| Cache / Sessions | Valkey 7.2 (Redis-compatible) | JWT blacklist, rate limiting, report cache, stock cache |
| ORM | Spring Data JPA / Hibernate 6 | Database access layer, Flyway migrations |
| Security | Spring Security + JJWT | JWT auth, RBAC enforcement, CORS |
| PDF | iText 7 / JasperReports | Invoice and report PDF generation |
| Containerization | Docker + Docker Compose | Dev and production deployment |
| Reverse Proxy | Nginx Alpine | SSL termination, rate limit headers, gzip |
| API Docs | springdoc-openapi 2.x | Swagger UI auto-generated from annotations |
| Testing | JUnit 5 + Testcontainers | Unit + integration tests with real Docker DBs |
| Build | Maven 3.9 | Dependency management, multi-stage Docker build |
| Monitoring (optional) | Actuator + Prometheus | Health checks, metrics endpoint |

Why Valkey over Redis? Valkey is a community-maintained, fully open-source Redis fork (post-Redis license change). It is 100% API-compatible — Spring Boot's RedisTemplate works without any code change. Use image: valkey/valkey:7.2-alpine in Docker.

# 11. Key Implementation Notes

## 11.1 Tenant Isolation (Critical)

// TenantContext.java — ThreadLocal storage public class TenantContext { private static final ThreadLocal<Long> TENANT = new ThreadLocal<>(); public static void set(Long tenantId) { TENANT.set(tenantId); } public static Long get() { return TENANT.get(); } public static void clear() { TENANT.remove(); } } // JwtFilter.java — Extract and set on every request Long tenantId = jwtUtil.extractTenantId(token); TenantContext.set(tenantId); // Must clear in finally block // ProductRepository.java — Always filter by tenant Page<Product> findByTenantId(Long tenantId, Pageable pageable); // NEVER do this: productRepo.findAll(); // ← Returns ALL tenants' data!

## 11.2 Stock Update (Transactional + Cache Eviction)

@Transactional @CacheEvict(value = "stock", key = "#tenantId + ':' + #productId") public void stockOut(Long tenantId, Long productId, int qty) { Product product = productRepo.findByIdAndTenantId(productId, tenantId) .orElseThrow(() -> new EntityNotFoundException("Product not found")); if (product.getStock() < qty) throw new InsufficientStockException(); product.setStock(product.getStock() - qty); productRepo.save(product); // Audit trail stockMovementRepo.save(new StockMovement( tenantId, productId, MOVEMENT_OUT, qty, getCurrentUser())); }

## 11.3 Pharmacy Expiry Alert

// Run every day at 8AM @Scheduled(cron = "0 0 8 * * *") public void checkExpiryAlerts() { LocalDate threshold = LocalDate.now().plusDays(30); List<PharmacyProduct> expiring = pharmacyProductRepo .findByExpiryDateBefore(threshold); expiring.forEach(p -> alertService.sendExpiryAlert(p)); }

## 11.4 Rate Limiting with Redis

// Using Redis INCR + EXPIRE for sliding window public boolean isAllowed(String ip) { String key = "rate:" + ip + ":" + (System.currentTimeMillis() / 60000); Long count = redisTemplate.opsForValue().increment(key); if (count == 1) redisTemplate.expire(key, 60, TimeUnit.SECONDS); return count <= 100; // 100 req/min }